Leuven, March 23rd, 2016

Press Release

Nobelwind announces the start of the construction of a 165 MW offshore windfarm in the North Sea.

Nobelwind announces the start of the construction works of the 4th offshore wind farm in the Belgian territorial waters. The first activities will be performed in the harbor of Oostende, on the REBO site, that will be used as a Marshalling harbor for the Nobelwind project. Nobelwind has installed its offshore grid which is operational and connected to the Zeebrugge sub-station of Elia.

The shareholder consortium around Nobelwind consists out of the Japanese conglomerate Sumitomo, the Dutch investor Meewind and Parkwind. Parkwind is in charge of the coordination of the construction works.

Nobelwind has appointed Jan De Nul as EPCI contractor to install all foundations and the 50 3.3 MW MHI Vestas windturbines offshore. These turbines will have an installed capacity of 165 megawatt (MW) and will supply green power to 186.000 Belgian families on a yearly basis.

The start of the works is running according to planning. The first foundation components are expected to arrive in the harbor of Oostende on March 23. As of the end of March the project expects additional foundation components to be delivered on site every 2 to 3 weeks. The REBO Site will be used for final assembly of the foundations. The cranes and other equipment needed to perform the assembly works will be installed in the coming days on site by the different contractors.

The first installation offshore is expected to start early May. By that date the installation vessel will pick up the different foundation components and prepare for installation offshore. The installation of all foundations is expected to last until the beginning of September, this depending on the weather conditions.

About Nobelwind S.A.

Nobelwind’s mission is to design, build and operate an offshore wind farm in the North Sea, in the Belwind concession. Nobelwind is a separate legal entity, distinct from Belwind SA, managed by Parkwind NV allowing investors to manage their exposure to risks associated with project development. The shareholding of Nobelwind brings together experienced investors with strong financial capabilities: the Dutch fund Meewind (19.9%); Belgian company Parkwind (41.08%), which includes among its members the Colruyt Group and investment companies Korys and PMV; and the Japanese group Sumitomo Corporation (39.02%).

www.nobelwind.eu

Editorial Note (not for publication)

Contact: Debbie Tegenbos for François Van Leeuw – Parkwind NV

Tel: + 32 473 52 12 85 or by email: debbie.tegenbos@parkwind.eu